## Slide 1: Individual Project Presentation
Rana Mittra
Story Generator

## Slide 2: Contents
Project Summary
Project Demo
How Training Contributed to the Project
Difficulties
Improvements
Conclusion

## Slide 3: Project Summary – Word Generator
What the project was?
What the project would need?
Why a word generator?

## Slide 4: Project Demo
Story Generator

## Slide 5: RESTful API diagram
Front End
JS and React
HTML
CSS
REST layer
Business Layer
Java SE and EE
Persistence
JPA
Database
Weeks 2-6
Weeks 4-5
Week 4
Weeks 4-5
Weeks 4,6

## Slide 6: Week 1: Organisation with Trello
Gave project sense of direction. Identify priority tasks.
Splitting project into smaller tasks made it more achievable.
What went well: Used project management throughout project.
Use of feature-branch model.

## Slide 7: Weeks 2&3: Java
Didn’t know Java before QA.
Essential for the business layer.
Learned how good code should be structured.
What went well: Use of SOLID

## Slide 8: Weeks 4&5 – Upgrading to EE
Connect layers together
Use of SQL to make a database
Elementary HTML and CSS to make initial front end.
What went well:
Making conditional JPQL queries for random generator.
Working CRUD for two different tables

## Slide 9: Week 6 – Front End with JS and React
Upgrading website to React.
Used JS to make dropdown menus that control user input.
What went well:
Made functions dependent on user login
Working routers
Use of Axios library for simpler HTTP requests

## Slide 10: Week 7 - Testing
Static Testing using Sonarqube
Made a Test Suite.
Use of Moquito to simulate integration testing
>80% coverage.

## Slide 11: Week 8 - CI
Set up a VM that allows project to be hosted on a server rather than local host

## Slide 12: Challenges
CORS – Fixed allowing 8888 server and 3000 server to interact.
Converting to React – Learning states and props. Different function syntax.
Populating Database – Time consuming rather than difficult.
Preventing null pointers.

## Slide 13: Hopes for Improvement
Functional improvement:
  More detailed generator
  Enable CRUD functions to search by word rather than id number.
Database improvement:
  Move to SQL>H2 so changes persist.
Front End improvement:
  Make special admin privileges so not everyone can delete sections of the database.
  Make Websites more modular.

## Slide 14: Summary
Front End
JS and React
HTML
CSS
REST layer
Business Layer
Java SE and EE
Persistence
JPA
Database
Weeks 2-6
Weeks 4-5
Week 4
Weeks 4-5
Weeks 4,6

## Slide 15: Any questions?